Skateboard form (after 3 weeks) and Demo feedback

- Working prototype with minimal functionality: demonstrable, runnable build implementing core MVP features.

- Backlog implementation traceability: explicit mapping of implemented backlog items to team members (who implemented what) and commits/pull requests or timestamps.

- Definition of done (DoD) applied: documented DoD used for each completed backlog item (e.g., code compiled, unit tests passing, peer review, updated docs); evidence that DoD was met.

- Sprint demo & acceptance evidence: stakeholder acceptance notes for the sprint producing the skateboard.

| Skateboard reporting form |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Note your initial minimal viable prototype (MVP) can either be a 'skateboard' (complete program) or a 'wheel' (only some modules implemented). In either case the code must compile without error and run. The run need not be interactive per sé, you can read in input files and write to logs as long as an observer can clearly see what the program is doing. The skateboard code and executable must be findable on your git repo. This prototype must meet the definition of done; i.e.: code compiles and runs without errors, unit tests with decent coverage pass. Security issues are either addressed or a plan to address them is in place. |  |  |  |  |  |  |  |  |  |
| Team details |  |  |  |  |  |  |  |  |  |
| Project name: | ViewScope |  |  |  |  |  |  |  |  |
| Team nickname | Swapchain |  |  |  |  |  |  |  |  |
| Team members (first/last name) | Adam |  |  | Kira |  |  | Azaam |  |  |
|  | Foflonker |  |  | Webb |  |  | Holdman |  |  |
| Student numbers | FFLADA001 |  |  | WBBKIR002 |  |  | HLDAZA001 |  |  |
| Project description 1 or 2 lines | Build and interactive interface for analyzing the qualities of drone flight paths. The user interface must be responsive and easy to use. The user can inspect if a surface is observed from enough angles, often enough, close enough. The application will allow for easy visualisation of data findings. It will also allow the user to intervene in the path planning by adding/removing cameras. |  |  |  |  |  |  |  |  |
| Git repo url | https://gitlab.cs.uct.ac.za/swapchain/viewscope |  |  |  |  |  |  |  |  |
| Demo session |  |  |  |  |  |  |  |  |  |
| Fill in the blue fields prior to the demo, fill in the green fields during or shortly after the demo, make sure to assign a member to take written notes during the demo |  |  |  |  |  |  |  |  |  |
| Link to executable | Link to the executable used in this demo, make sure to capture this snapshot |  |  |  |  |  |  |  |  |
| Link to last commit | https://gitlab.cs.uct.ac.za/swapchain/viewscope |  |  |  |  |  |  |  |  |
| List of backlog items implemented | - Repo Setup & Hello World - Early GUI implementation with VTK - Scene rendering - Camera Placement - Validate Data package - Highlight surface targets - First-Person-View Panel (not from planning phase) - Highlight the selected camera (not from planning phase) - Camera Orientation Widget (not from planning phase) |  |  |  |  |  |  |  |  |
| Demo date | 03/09/2026 |  |  |  |  |  |  |  |  |
| Backlog items implemented |  |  |  |  |  |  |  |  |  |
| For each implemented backlog item, copy-paste the black fields from the planning document. Do not change anything from that doc. Add implementation details in the blue fields. |  |  |  |  |  |  |  |  |  |
| Backlog item 1 |  |  |  |  |  |  |  |  |  |
| Over the 3-week period a team should have 3 or more backlog items per developer. If you have less, you may have made your items too big. Big items need more detail than small items to score full points. |  |  |  |  |  |  |  |  |  |
| Name | Hello World |  |  |  |  |  |  |  |  |
| Description | Simple working application with all provided files/libraries linked. |  |  |  |  |  |  |  |  |
| Priority | High |  |  |  |  |  |  |  |  |
| Main developer | Adam |  |  |  |  |  |  |  |  |
| Pair programming? | 0% |  |  |  |  |  |  |  |  |
| Time spend | FFLADA001 |  | 100% |  | HLDAZA001 | 0% |  | WBBKIR002 | 0% |
| Estimated time | Half week |  |  |  |  |  |  |  |  |
| Acceptance criteria (DoD): |  |  |  |  |  |  |  |  |  |
| Functionality | Each member can clone the repository into their own laptop. Small test files such as a helloworld.py file may exist to ensure a secure python environment is set up. A requirements.txt file can start to be added to. |  |  |  |  |  |  |  |  |
| Security issues | None. |  |  |  |  |  |  |  |  |
| Test cases | Basic Git operations work. The `uv run viewscope` command runs the program and prints: “Hello, World from Viewscope!” |  |  |  |  |  |  |  |  |
| Client remarks |  |  |  |  |  |  |  |  |  |
| For implemented backlog items fill in the below fields prior to the demo |  |  |  |  |  |  |  |  |  |
| actual time | ¼ Week |  |  |  |  |  |  |  |  |
| Link to last git commit | https://gitlab.cs.uct.ac.za/swapchain/viewscope/-/commit/c5d9db9cb270da08cdd74505d5efb6c276bfc5f8 |  |  |  |  |  |  |  |  |
| Commit history | Git log |  |  |  |  |  |  |  |  |
| Acceptance criteria | The `uv run viewscope` command runs the program and prints: “Hello, World from Viewscope!” |  |  |  |  |  |  |  |  |
| DoD checklist |  |  |  |  |  |  |  |  |  |
| Compile compiles | Y |  |  |  |  |  |  |  |  |
| Unit test coverage | All |  |  |  |  |  |  |  |  |
| Unit tests succeed | All |  |  |  |  |  |  |  |  |
| Unit tests report | Add unit test report to appendix T |  |  |  |  |  |  |  |  |
| Security done? | N/A |  |  |  |  |  |  |  |  |
| Security actions? | Describe security fixes implemented or planned |  |  |  |  |  |  |  |  |
| Changes made | Decided to implement CI/CD workflows here, which was not initially planned to be done in this item. Automated unit testing was also implemented as part of CI. |  |  |  |  |  |  |  |  |
| Backlog item 2 |  |  |  |  |  |  |  |  |  |
| Name | GUI implementation with VTK |  |  |  |  |  |  |  |  |
| Description | The first implementation of the GUI |  |  |  |  |  |  |  |  |
| Priority | Middle |  |  |  |  |  |  |  |  |
| Main developer | Kira |  |  |  |  |  |  |  |  |
| Pair programming? | 10% |  |  |  |  |  |  |  |  |
| Time spend | WBBKIR002 |  | 85% |  | HLDAZA001 | 15% |  | FFLADA001 | 0% |
| Estimated time | 2 weeks |  |  |  |  |  |  |  |  |
| Acceptance criteria (DoD): |  |  |  |  |  |  |  |  |  |
| Functionality | Users can use two buttons that rotate left and right 90 degrees around the model and an option to switch from textured mesh to just target values along with a button that allows a screenshot or image of the window to be taken. Users can spawn cameras by clicking on a button. |  |  |  |  |  |  |  |  |
| Security issues | None |  |  |  |  |  |  |  |  |
| Test cases | Render the Kiri building and navigate 360 degrees around it. |  |  |  |  |  |  |  |  |
| Client remarks |  |  |  |  |  |  |  |  |  |
| For implemented backlog items fill in the below fields prior to the demo |  |  |  |  |  |  |  |  |  |
| actual time | 2 weeks |  |  |  |  |  |  |  |  |
| Link to last git commit |  |  |  |  |  |  |  |  |  |
| Commit history | Git log |  |  |  |  |  |  |  |  |
| Acceptance criteria | Full rotation around the 3D render is possible. Cameras can successfully be added to the scene and are immediately drawn in. There was no glitching or buffering initially but a commit from another member caused that to no longer be true. This will be fixed in the next sprint. |  |  |  |  |  |  |  |  |
| DoD checklist |  |  |  |  |  |  |  |  |  |
| Compile compiles | Y |  |  |  |  |  |  |  |  |
| Unit test coverage | src/viewscope/main.py 84% src/viewscope/CameraViewport.py 97% src/viewscope/config.py 100% src/viewscope/data/loader.py 95% src/viewscope/data/scene.py 100% src/viewscope/data/store.py 90% src/viewscope/DisplayPanel.py 100% src/viewscope/MetricsPanel.py 99% src/viewscope/scene.py 97% src/viewscope/transform.py 100% src/viewscope/viewport.py 98% src/viewscope/window.py 97% |  |  |  |  |  |  |  |  |
| Unit tests succeed | Most |  |  |  |  |  |  |  |  |
| Unit tests report | See appendix T |  |  |  |  |  |  |  |  |
| Security done? | Security for the first implementation of the VTK gui included having zero user input apart from being able to traverse the 3D render. .npz files are already extensively checked through viewscope_core/. The data file path was stored in config.py and automatically loaded when users ran the application. This was an early implementation, see backlog item 5 for security features with the pyside6 GUI. |  |  |  |  |  |  |  |  |
| Security actions? | Planned security actions include data file validation. |  |  |  |  |  |  |  |  |
| Changes made | One change: No button to screen capture yet. The layout is defined and can be changed and has a reset button. The buttons to move around the scene were verbose since vtk allows users to do that with their mousepad and so the buttons were removed. |  |  |  |  |  |  |  |  |
| Backlog item 3 |  |  |  |  |  |  |  |  |  |
| Name | Scene Rendering |  |  |  |  |  |  |  |  |
| Description | First fully-working implementation of scene rendering. |  |  |  |  |  |  |  |  |
| Priority | High |  |  |  |  |  |  |  |  |
| Main developer | Kira |  |  |  |  |  |  |  |  |
| Pair programming? | 0% |  |  |  |  |  |  |  |  |
| Time spend | WBBKIR002 |  | 100% |  | HLDAZA001 | 0% |  | FFLADA001 | 0% |
| Estimated time | 1 week (?) |  |  |  |  |  |  |  |  |
| Acceptance criteria (DoD): |  |  |  |  |  |  |  |  |  |
| Functionality | Correctly render the Kiri building and the frustums in the same scene. |  |  |  |  |  |  |  |  |
| Security issues | None, no files are passed from the user. |  |  |  |  |  |  |  |  |
| Test cases | Check that the orientation of the cameras match the plan.json file. |  |  |  |  |  |  |  |  |
| Client remarks |  |  |  |  |  |  |  |  |  |
| For implemented backlog items fill in the below fields prior to the demo |  |  |  |  |  |  |  |  |  |
| actual time | 1 day |  |  |  |  |  |  |  |  |
| Link to last git commit | https://gitlab.cs.uct.ac.za/swapchain/viewscope/-/commit/8bd1c7ee5bbd1df9b32ddc92bf62f93b7045fbe1 |  |  |  |  |  |  |  |  |
| Commit history | Git log |  |  |  |  |  |  |  |  |
| Acceptance criteria | A single vtk frame that is responsive and renders 185+1 vtk actors, the 185 cameras plus the kiri building. |  |  |  |  |  |  |  |  |
| DoD checklist |  |  |  |  |  |  |  |  |  |
| Compile compiles | Y |  |  |  |  |  |  |  |  |
| Unit test coverage | src/viewscope/main.py 100% This was the first main.py that was simply just a single VTK frame with the Kiri building. |  |  |  |  |  |  |  |  |
| Unit tests succeed | All |  |  |  |  |  |  |  |  |
| Unit tests report | See Appendix T. |  |  |  |  |  |  |  |  |
| Security done? | config.py contains the data file path so input from the user is needed. |  |  |  |  |  |  |  |  |
| Security actions? | Describe security fixes implemented or planned |  |  |  |  |  |  |  |  |
| Changes made | This did not differ from planning at all. |  |  |  |  |  |  |  |  |
| Backlog item 4 |  |  |  |  |  |  |  |  |  |
| Name | Camera placement |  |  |  |  |  |  |  |  |
| Description | Implement camera picking and placement |  |  |  |  |  |  |  |  |
| Priority | Middle |  |  |  |  |  |  |  |  |
| Main developer | Adam |  |  |  |  |  |  |  |  |
| Pair programming? | 0% |  |  |  |  |  |  |  |  |
| Time spend | FFLADA001 |  | 100% |  | HLDAZA001 | 0% |  | WBBKIR002 | 0% |
| Estimated time | Half week |  |  |  |  |  |  |  |  |
| Acceptance criteria (DoD): |  |  |  |  |  |  |  |  |  |
| Functionality | Users should be able to add new cameras to the scene at x, y, z coords, pitch and yaw of their choice. |  |  |  |  |  |  |  |  |
| Security issues | None. |  |  |  |  |  |  |  |  |
| Test cases | Added cameras are visible in the viewpoints panel (shows the list of all cameras). Added cameras can be physically seen as rendered camera glyphs in the viewport. |  |  |  |  |  |  |  |  |
| Client remarks |  |  |  |  |  |  |  |  |  |
| For implemented backlog items fill in the below fields prior to the demo |  |  |  |  |  |  |  |  |  |
| actual time | ⅙ week |  |  |  |  |  |  |  |  |
| Link to last git commit | https://gitlab.cs.uct.ac.za/swapchain/viewscope/-/commit/9f441a180b79769390d3ac0590e2bb0f1bce4a1c |  |  |  |  |  |  |  |  |
| Commit history | Git log |  |  |  |  |  |  |  |  |
| Acceptance criteria | Added cameras can be “viewed from” in the camera view panel. |  |  |  |  |  |  |  |  |
| DoD checklist |  |  |  |  |  |  |  |  |  |
| Compile compiles | Y |  |  |  |  |  |  |  |  |
| Unit test coverage | None |  |  |  |  |  |  |  |  |
| Unit tests succeed | None |  |  |  |  |  |  |  |  |
| Unit tests report | Add unit test report to appendix T |  |  |  |  |  |  |  |  |
| Security done? | N/A |  |  |  |  |  |  |  |  |
| Security actions? | Describe security fixes implemented or planned |  |  |  |  |  |  |  |  |
| Changes made | The codebase required a moderate refactor before being able to implement the required functionality. |  |  |  |  |  |  |  |  |
| Backlog item 5 |  |  |  |  |  |  |  |  |  |
| Name | VTK implementation |  |  |  |  |  |  |  |  |
| Description | Implement relevant VTK gizmos & visualizations |  |  |  |  |  |  |  |  |
| Priority | Middle |  |  |  |  |  |  |  |  |
| Main developer | Kira |  |  |  |  |  |  |  |  |
| Pair programming? | 0% - 100% in ~10% increments |  |  |  |  |  |  |  |  |
| Time spend | WBBKIR002 |  | 90% |  | HLDAZA001 | 5% |  | FFLADA001 | 5% |
| Estimated time | 1 Week |  |  |  |  |  |  |  |  |
| Acceptance criteria (DoD): |  |  |  |  |  |  |  |  |  |
| Functionality | Implementing & initializing VTK and ensuring all required visualization methods, tools and other gizmos are working and available for use. |  |  |  |  |  |  |  |  |
| Security issues | Describe security problems |  |  |  |  |  |  |  |  |
| Test cases | Visual inspection of the tools/gizmos and control over them via mouse+keyboard inputs. |  |  |  |  |  |  |  |  |
| Client remarks |  |  |  |  |  |  |  |  |  |
| For implemented backlog items fill in the below fields prior to the demo |  |  |  |  |  |  |  |  |  |
| actual time | in weeks or fractions of weeks |  |  |  |  |  |  |  |  |
| Link to last git commit | https://gitlab.cs.uct.ac.za/swapchain/viewscope/-/commit/2ffb05a20c9da5c29012fb806ab0f6f11f467c22 |  |  |  |  |  |  |  |  |
| Commit history | VTK implementation (no git log) |  |  |  |  |  |  |  |  |
| Acceptance criteria | A working GUI with interactive dockable panels. One for the central VTK frame, a vtk frame for camera views, a metrics panel and a panel that lists all cameras and their ids. |  |  |  |  |  |  |  |  |
| DoD checklist |  |  |  |  |  |  |  |  |  |
| Compile compiles | Y |  |  |  |  |  |  |  |  |
| Unit test coverage | src/viewscope/CameraViewport.py 97% src/viewscope/config.py 100% src/viewscope/data/loader.py 95% src/viewscope/data/scene.py 100% src/viewscope/DisplayPanel.py 100% src/viewscope/main.py 84% src/viewscope/MetricsPanel.py 99% src/viewscope/panels/viewpoints_panel.py 99% src/viewscope/scene.py 97% src/viewscope/transform.py 100% src/viewscope/viewport.py 98% src/viewscope/window.py 97% |  |  |  |  |  |  |  |  |
| Unit tests succeed | Most |  |  |  |  |  |  |  |  |
| Unit tests report | See appendix T |  |  |  |  |  |  |  |  |
| Security done? | viewscope_core/loaders.py checks plan.json and rejects non-finite positions.viewscope_core is very thorough with error handling and incorrect inputs. No network security implemented since this is a single-use desktop application that does not interact with the internet. There are no user-supplied file paths. config.py stores all file input values such as ‘DATA_DIR’. |  |  |  |  |  |  |  |  |
| Security actions? | No authentication, authorisation or session handling implemented because this is open source software that we provide to the client. We trust the client to use this as a single-user offline desktop viewer. Further security actions may be discussed during the demo on 1/09/2026 |  |  |  |  |  |  |  |  |
| Changes made | Describe briefly how implementation differs from planning |  |  |  |  |  |  |  |  |
| Backlog item 6 |  |  |  |  |  |  |  |  |  |
| Name | Load and validate the data package |  |  |  |  |  |  |  |  |
| Description | As a user, I want to know whether the assets I’m loading are valid, so that I know whether to continue the application or be required to load new data. Through the library loaders, failing to open a file will be closed with an actionable message on any malformed file rather than continuing with partial data. |  |  |  |  |  |  |  |  |
| Priority | Middle |  |  |  |  |  |  |  |  |
| Main developer | Azaam |  |  |  |  |  |  |  |  |
| Pair programming? | 0% |  |  |  |  |  |  |  |  |
| Time spend | HLDAZA001 |  | 90% |  | WBBKIR002 | 10% |  | FFLADA001 | 0% |
| Estimated time | 1/7 week |  |  |  |  |  |  |  |  |
| Acceptance criteria (DoD): |  |  |  |  |  |  |  |  |  |
| Functionality | Attempting to open a corrupted file will result in an error message and not crash the program. Attempting to display a textured model where no texture is provided will result in an un-textured model. Attempting to open an incompatible file type will result in the appropriate error message. |  |  |  |  |  |  |  |  |
| Security issues | Users can reveal their folder structure in an absolute path (e.g. Documents>PersonalStuff>Viewscope) after clicking the “open folder” button from an error dialog. |  |  |  |  |  |  |  |  |
| Test cases | Open a corrupted file, open a file that is incompatible with the software such as an html file, remove textures from the objects folder and try to render it with texture. |  |  |  |  |  |  |  |  |
| Client remarks |  |  |  |  |  |  |  |  |  |
| For implemented backlog items fill in the below fields prior to the demo |  |  |  |  |  |  |  |  |  |
| actual time | 4/7 week |  |  |  |  |  |  |  |  |
| Link to last git commit | https://gitlab.cs.uct.ac.za/swapchain/viewscope/-/commit/30d6fdec1f008f9734b20680bd4b89a06fe09071 |  |  |  |  |  |  |  |  |
| Commit history | Git log |  |  |  |  |  |  |  |  |
| Acceptance criteria | Attempting to open an invalid Data file will prompt a Dialog window to open. That error dialog window will contain an error message, an actionable message, and a button to safely close the application. Added: - checking if Plan.json has a minimum of 185 viewpoints before loading all assets. - Missing required files will be communicated to the user via a dialog window. |  |  |  |  |  |  |  |  |
| DoD checklist |  |  |  |  |  |  |  |  |  |
| Compile compiles | Y |  |  |  |  |  |  |  |  |
| Unit test coverage | All |  |  |  |  |  |  |  |  |
| Unit tests succeed | All |  |  |  |  |  |  |  |  |
| Unit tests report | Appendix T |  |  |  |  |  |  |  |  |
| Security done? | N. This involves accessing the user’s folders, but I haven’t implemented a way to block out the user’s folder structure. It’s revealed right now. |  |  |  |  |  |  |  |  |
| Security actions? | The Data folder opens by default, when the user clicks “Open folder location" on the error dialog. Used try-catch blocks around file operations and file loading, to prevent application crashes. Implemented cross-platform folder opening. |  |  |  |  |  |  |  |  |
| Changes made | All the opening of files happens from source code. We’re currently not supporting the dynamic loading of selected files from a file dialog. The only opening of folders occurs when an invalid file is loaded and an error dialog is displayed with a button to open the `Data` folder. When deleting the textures from Data/kiri/Mesh, the scene still rendered a model with textures. So we dropped that from our original functionality criteria. |  |  |  |  |  |  |  |  |
| Backlog item 11 |  |  |  |  |  |  |  |  |  |
| Name | Highlight the visible surface targets of a selected camera. |  |  |  |  |  |  |  |  |
| Description | Highlight the visible surface targets of the selected camera in the 3D scene, so the user can see at a glance what that camera covers. Occluded targets must never be highlighted. This will include changing the colour of targets that are in the view of said selected camera. |  |  |  |  |  |  |  |  |
| Priority | High |  |  |  |  |  |  |  |  |
| Main developer | Kira |  |  |  |  |  |  |  |  |
| Pair programming? | 0% |  |  |  |  |  |  |  |  |
| Time spend | WBBKIR002 |  | 100% |  | HLDAZA001 | 0% |  | FFLADA001 | 0% |
| Estimated time | 2 weeks |  |  |  |  |  |  |  |  |
| Acceptance criteria (DoD): |  |  |  |  |  |  |  |  |  |
| Functionality | Select a camera and observe which targets are in the camera's view. Highlight targets that the camera can see. Allow the user to rotate the model to observe all targets, both highlighted and non-highlighted. |  |  |  |  |  |  |  |  |
| Security issues | Input from the user is limited to a single button called “view occlusion.” |  |  |  |  |  |  |  |  |
| Test cases | Ask if it logically makes sense for that camera to be able to see those targets. Check correctness against all the highlighted targets and the (target, camera) pairs. |  |  |  |  |  |  |  |  |
| Client remarks |  |  |  |  |  |  |  |  |  |
| For implemented backlog items fill in the below fields prior to the demo |  |  |  |  |  |  |  |  |  |
| actual time | in weeks or fractions of weeks |  |  |  |  |  |  |  |  |
| Link to last git commit | https://gitlab.cs.uct.ac.za/swapchain/viewscope/-/commit/794964e8c075bf7cf407beb27a1e4d4b7681eeb9 |  |  |  |  |  |  |  |  |
| Commit history | Gt log |  |  |  |  |  |  |  |  |
| Acceptance criteria | The targets that a selected camera can see are painted red. Occluded targets should all be grey. A camera should not be able to see a target that is on the other side the the building. |  |  |  |  |  |  |  |  |
| DoD checklist |  |  |  |  |  |  |  |  |  |
| Compile compiles | Y |  |  |  |  |  |  |  |  |
| Unit test coverage | src/viewscope/highlight_targets.py 100% src/viewscope/main.py 84% src/viewscope/viewport.py 98% src/viewscope/window.py 97% |  |  |  |  |  |  |  |  |
| Unit tests succeed | Most |  |  |  |  |  |  |  |  |
| Unit tests report | See appendix T |  |  |  |  |  |  |  |  |
| Security done? | Restricted user input |  |  |  |  |  |  |  |  |
| Security actions? | Planned security actions include limiting the amount of times a user can click a button to prevent cache overflow. |  |  |  |  |  |  |  |  |
| Changes made | No changes. |  |  |  |  |  |  |  |  |
| GenAI declaration |  |  |  |  |  |  |  |  |  |
| Did you use GenAI | Y |  |  |  |  |  |  |  |  |
| Describe use | Describe the nature and extent of GenAI use and the specific model used. Briefly detail GenAI use for each implemented backlog item. You are allowed to use GenAI, but you must adhere to the GenAI policy shown on the CSC3003S Amathuba site. Azaam: Yes. Both Claude(Sonnet 5) and Deepseek(Instant) were used. I used them to help improve my understanding of the VTK and PySide 6 libraries while researching. Alongside looking at official documentation for both libraries, I used Claude to help me configure Pyside6 widgets and help structure the layout of the GUI panels. Within code, I used them to generate boilerplate code(file processing) and to help me debug issues that I struggled debugging myself. - Load and validate data package: I used Claude to help generate boilerplate for the reading of JSON files and searching for specific values. Also used it to implement cross-platform folder opening. Adam: Yes. GPT 5.6 Luna. Used to help implement the mouse events in viewport.py, enabling infinite mouse manipulation in the viewport. Also used AI to help me in using the numpy library. Also used to help in the implementation of various GUI elements in PySide6 and QtWidgets. Kira: Yes. Claude(Opus 5) was used. I used Claude to help set up pyside6. It generated one large main file. I split this python file into OOP design specifically so each group member could work on a class/panel of the ui in a way that was isolated and would avoid merger conflicts. This worked well. Each group member was in charge of their panels and could individually decide how to implement their features. I did the debugging myself. I used Claude to generate unit tests such that it would cover over 80% of all files. Total unit test coverage is 97%. |  |  |  |  |  |  |  |  |
| No diagrams requested nor provided. |  |  |  |  |  |  |  |  |  |
| Add any citations as needed |  |  |  |  |  |  |  |  |  |

#### Appendix C.

| ##### Hello World | commit c5d9db9cb270da08cdd74505d5efb6c276bfc5f8 Author: Adam Foflonker <87928802+DnA-IntRicate@users.noreply.github.com> Date: Sat Aug 8 11:40:02 2026 +0200 Feat: CI testing & code analysis (#3) * Add pytest & pytest-cov deps * Create python-test.yml workflow * Pytest examples * CI switch tot setup-uv action with immutable release tag * CI verify package integrity via uv build * Implement the ty typechecker * Create root-level tests folder * Configure pytest-cov with an 80% threshold * Write test_main.py * ty.toml: Remove excludes and add tests dir to src * Fix ty.toml * Fix python-test.yml system deps (I hope) * python-test.yml: Enable lfs for checkout * Fix python-test.yml (again) * Ignore .ruff_cache/ dir * CI: Set python-version to 3.14 * python-test.yml: Remove package build step commit 2aac341c17e61a7e7ca1499e3cca65a8de9937c5 Author: Adam Foflonker <87928802+DnA-IntRicate@users.noreply.github.com> Date: Sat Aug 8 09:04:14 2026 +0200 Feat: CI Python code linting (#2) * Create python-lint.yml workflow * Rewrite Ruff settings into .ruff.toml * Run ruff linter & formatter * .ruff.toml: Remove trailing slash on 'src/viewscope_core' exclude * python-lint.yml: Add .ruff.toml to paths commit 187061b794639825371eb88015019b82815e32c0 Author: Adam Foflonker <87928802+DnA-IntRicate@users.noreply.github.com> Date: Fri Aug 7 20:11:25 2026 +0200 Chore: Migrate from GitLab to GitHub (#1) Add project files commit 960e37541fd299afa1ccf65a6a2a012b199a1757 Author: Adam Foflonker <87928802+DnA-IntRicate@users.noreply.github.com> Date: Fri Aug 7 11:35:30 2026 +0200 Initialize git lfs |
| --- | --- |
| ##### GUI implementation with VTK | commit 8bd1c7ee5bbd1df9b32ddc92bf62f93b7045fbe1 Author: Schmebb <kira@webbs.co.za> Date: Tue Aug 25 14:57:44 2026 +0200 Feat: GUI implementaion with VTK (#6) * basic files for compilation in pyside6 * redundant files removed, web gui added. run: uv run python scripts/export_web_bundle.py * readme updated * readme formatting * refactor: split monolith code into OOP design. DisplayPanel.py, CameraFlippingPanel.py and MetricsPanel.py added * refactor: removed redundant classes * refactor: remove main_vtk.py * docs: updated README * docs: added comments * feat: working camera-flipping side panel * Fix linting issues & remove vs_gui.py * Move variables.md to docs/ dir * Fix type-checker issues * Temp disable python-test workflow * Delete web/ dir * Delete other unused files * Amend to previous --------- Co-authored-by: Kira Webb <kirawebb@Mac.lan> Co-authored-by: Kira Webb <kirawebb@9e-10-6c-78-bd-df.lan.uct.ac.za> Co-authored-by: Adam Foflonker <87928802+DnA-IntRicate@users.noreply.github.com> commit 1c87a69f4b5c69cf5b994c4cb0e190a8273f28dc Author: Adam Foflonker <87928802+DnA-IntRicate@users.noreply.github.com> Date: Mon Aug 10 08:34:25 2026 +0200 Docs: Complete assignment 1 document (#4) Complete assignment 1 document |
| ##### Scene Rendering | (Was implemented in the previous item) |
| ##### Camera Placement | commit 9f441a180b79769390d3ac0590e2bb0f1bce4a1c Author: Adam Foflonker <87928802+DnA-IntRicate@users.noreply.github.com> Date: Sat Aug 29 09:34:38 2026 +0200 Feat: Camera Placement (#8) * CameraFlippingPanel: Create "Add Camera" button * Move Linux env config to main * Rename CameraFlippingPanel -> ViewpointsPanel * Replace all dot-imports with 'viewscope' package name * Rework vtk/qt/pyside6 config into bootstrap module qt.py Did this to eliminate redundancy and get rid of some of the ruff noqa comments. * Create addcamera_dialog * Split loading.py into separate modules implemented in viewscope.data * Working add_camera fn & ViewpointsPanel refresh fn We should probably consider adding all user-created cameras to a new vc.Plan called new_plan - instead of adding it to the current plan. * Split camera, fix MetricsPanel, rm count from CameraInfo * Update viewports & draw camera glyphs * Run ruff format & check * Fix ty issues |
| ##### VTK Implementation |  |
| ##### Validate data package | C:\Users\Azaam\Documents\GitHub\viewscope>git log commit 3f72fafbb9e757760018997cb886c3b792d75e8b (HEAD -> feat/load-validate-data-package, origin/feat/load-validate-data-package) Author: Azaam <53663013+aZaamBie@users.noreply.github.com> Date: Mon Aug 31 10:52:22 2026 +0200 Added return for successful check within validate_required_files() I recieved this error (TypeError: cant unpack non-iterable NoneType object) bevcause I forgot to add a return "True" for successful checks, within the validate_required_files() method. commit ca3267c1702d609dff2106e2a7b0bb7e13f7a219 Author: Azaam <53663013+aZaamBie@users.noreply.github.com> Date: Mon Aug 31 10:46:37 2026 +0200 Applied linting and ruff checks commit ddebb280085e4c849da897a50cdc9c9f423afe6b Author: Azaam <53663013+aZaamBie@users.noreply.github.com> Date: Mon Aug 31 10:39:54 2026 +0200 Display the missing files to User commit 756a9caca61cedd160c4802f0039d932c61939bf Author: Azaam <53663013+aZaamBie@users.noreply.github.com> Date: Mon Aug 31 10:02:05 2026 +0200 Emit validation error from Scene Loader + Show dialog from MainWindow commit c18c163c2fc7f416e3f6fc065e99764a71cad8fe Author: Azaam <53663013+aZaamBie@users.noreply.github.com> Date: Mon Aug 31 10:01:12 2026 +0200 Error Dialog class created This Dialog show's the error, an actionable message, and two buttons: one for opening the folder, and one for exiting application commit fae9fc7487619e77a63993e6a4b8662c76226884 Author: Azaam <53663013+aZaamBie@users.noreply.github.com> Date: Mon Aug 31 09:13:04 2026 +0200 Count the viewpoints within plan.json commit d4b08c7a7973079ca8a9c12d9cf2e629ab1201be Author: Azaam <53663013+aZaamBie@users.noreply.github.com> Date: Sun Aug 30 18:00:34 2026 +0200 quick syntax fix "is not" -> "!=" commit d2ccfa54f744d06939f1bd57602828e6f720e8e7 Author: Azaam <53663013+aZaamBie@users.noreply.github.com> Date: Sun Aug 30 17:41:13 2026 +0200 Logging messags to terminal commit c9b65200a705f95b2086d582af7fd182406b466d Author: Azaam <53663013+aZaamBie@users.noreply.github.com> Date: Sat Aug 29 10:05:50 2026 +0200 Created new file + class |
| ##### Highlight surface target | commit 794964e8c075bf7cf407beb27a1e4d4b7681eeb9 Author: Schmebb <kira@webbs.co.za> Date: Sun Aug 30 15:44:52 2026 +0200 Feat/highlight targets (#14) * hightlight_targets.py added * class TargetVisibility added in highlight_taregts.py. dict _cache acts as a cash for loaded target values --------- Co-authored-by: Kira Webb <kirawebb@Mac.lan> commit b76ce508cd5b7fa7d07901e82572e80d9f9a5886 Author: aZamBie <53663013+aZaamBie@users.noreply.github.com> Date: Sun Aug 30 12:25:54 2026 +0200 Feat: highlight selected camera (#13) * Logging the selected camera's position * CameraOutline class created * Set local selected camera position + draw outline from viewport * Remove previous outline The outlines weren't being cleared, and were building up on the screen. Now i'm calling the remove() method from outline class, to clear all outlines before spawning the selected camera's outline. * Small clean up in scene and viewport script viewport: - Removed the highlight camera method - Removed unnecessary comments scene.py: - improved docstring * Store camera position before building the outline I fixed a design flaw where the highlighted camera was actually the previously selected and not currently selected camera. I messed up the order of operations there. The set_selected_camera_position() method was called after viewports _on_camera_changed() method, which drew the outline. My fix: storing the position of camera before drawing the outline. * Improving clarity in docstring for CameraOutline * Applied the UV linting fixes * Applied UV ruff check fix I replaced "!=" with "is not" |

#### Appendix T.

See viewscope/htmlcov/class_index.html after running ‘uv run pytest’

Other comments: